PayPink Core Retail Ledger

Document 8: Project Estimation & Sprint Planning Document

―――――――――――――――――――――――――――――――――――

Full-Stack Software Engineering Capstone Defense Project
Project Team: Levi Viernes, Aly Rosales, Gill Lim, Francis Tolentino, Cisko Reyes
Date: September 28, 2026
Location: Metro Manila, Philippines
Currencies: PHP (₱) Standard

# 1. Work Breakdown Structure (WBS) & Sprint Timeline

The project was executed across 4 structured agile engineering phases spanning architectural modeling, core OLTP engine implementation, event-driven streaming, and performance benchmark defense.

| Phase / Sprint | Duration | Core Deliverables | Status |
| --- | --- | --- | --- |
| Phase 1: Architecture & Data Modeling | Sprint 1 (Weeks 1-2) | 6-layer architectural design, ERD schema DDL (Oracle XE & PostgreSQL), Docker Compose service mesh. | COMPLETED |
| Phase 2: Core OLTP & Mutation Engine | Sprint 2 (Weeks 3-4) | Transaction Service, Pessimistic Row Locking, Redis In-Memory Matrix (<5ms SLA), JWT Auth. | COMPLETED |
| Phase 3: Outbox Pattern & Kafka Stream | Sprint 3 (Weeks 5-6) | Outbox Publisher, Apache Kafka 7.5.0 broker, PostgreSQL audit consumer, 15-min Reconciliation sweep. | COMPLETED |
| Phase 4: QA, Benchmark & Observability | Sprint 4 (Weeks 7-8) | JMeter stress suite, PowerShell concurrency load runner (>=800 TPS), Grafana telemetry, Capstone Defense. | COMPLETED |

## 2. 5-Member Team Allocation Matrix

| Team Member | Role & Domain Ownership | Key Deliverables |
| --- | --- | --- |
| Member 1 (Team Lead) | Enterprise Architecture & Edge Security | 6-layer architecture, Spring Cloud API Gateway (:8080), Stateless JWT filter, Token-Bucket Rate Limiter. |
| Member 2 | Core OLTP Engine & Concurrency Locking | Transaction Service (:8083), Oracle XE 21c Master ACID store, Pessimistic Row Lock (@Lock(PESSIMISTIC_WRITE)). |
| Member 3 | Distributed Matrix & Idempotency | Redis 7 In-Memory Matrix (:6380), sub-5ms SLA turnaround, 24-hour TTL deduplication matrix. |
| Member 4 | Outbox Pattern, Kafka & Dual-Store | Outbox Publisher (:8087), Kafka event bus (:9092), PostgreSQL Audit Store (:5434), 15-min Reconciliation. |
| Member 5 | QA, Stress Testing & Observability | JMeter stress test suite, multi-threaded load runner (>=800 TPS, P95<=50ms), OpenTelemetry, Grafana (:3000). |